|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| <<5/12>> 會議記錄 | | | | | | | | | |
| 會議日期 | | 2014/5/12 | | | | | | | |
| 時間 | | 2014/5/12, 12:30 – 2014/5/12, 16:30 | | | | | | | |
| 地點 | | R440 | | | | | | | |
| 主持人 | | 蔡宗翰 | | | | | | | |
| 記錄者 | | 呂俊宏 | | | | | | | |
| 目的 | | 討論 Homework and Project | | | | | | | |
| 參與者 | | | | | | | | | |
| 姓名 | | E-mail | | | | | 角色 | | |
| 蔡宗翰 | | b99902066@ntu.edu.tw | | | | | 組員 | | |
| 林映孜 | | d98944002@ntu.edu.tw | | | | | 組員 | | |
| 范哲誠 | | d02922030@ntu.edu.tw | | | | | 組員 | | |
| 黃奕軻 | | b99902032@ntu.edu.tw | | | | | 組員 | | |
| 劉宗瑋 | | b99902100@ntu.edu.tw | | | | | 組員 | | |
| 廖尉棠 | | b99902123@ntu.edu.tw | | | | | 組員 | | |
| 呂俊宏 | | enricolu@gmail.com | | | | | 記錄 | | |
| 吳佳倫 | | bingo4508@gmail.com | | | | | 組員 | | |
| 會議議程 | | | | | | | | | |
| 1. Homework Review. 2. Project discussion. | | | | | | | | | |
| 會議討論議題 | | | | | | | | | |
| * 1. 作業討論 (2014/5/6, 16:20 – 2014/5/6, 17:20)  1. 討論Homework 11的direct Code 2. 討論Homework 11的initial Design     0.2作業討論 (2014/5/8, 16:20 – 2014/5/8, 17:20透過Skype 與協同合作軟體)  討論Homework 11的re-design  Re-design 1    Re-design 2    (2014/5/12, 12:30 – 2014/5/12, 16:30)   1. Homework review 2. Composition between the application and Widgets 3. Add the dependency lines at the last step. 4. Project Discussion 5. Divide the only one setting in NodeXL and put them to respective components. 6. UI can trigger most of the events. 7. User trigger Importer => User trigger Database and Database trigger Importer.   https://raw.githubusercontent.com/2014-sed-team3/term-project/178c62f32ed9c0be4a4a4951de731e67a3645951/project/architecture/architecture512.png | | | | | | | | | |
| Action Item後續處理項目 | | | | | | | | | |
| 編號 | 處理動作 | | | 負責人員 | | 處理期限 | | 狀態 | 備註 |
|  | WBS draft | | | 黃奕軻 | | 4/1 | | **Closed 4/1** | 蔡宗翰 review |
|  | 提供Github public key | | | 全員 | | 4/1 | | **Closed 4/1** |  |
|  | 新版WBS | | | Eric | | 4/4 | | **Closed** |  |
|  | 加入Implementation的詳細內容 | | | 全員 | | 4/7 | | **Suspended** | On google doc |
|  | 繪製High Level Architecture | | | Eric | | 4/8 | | **Suspended** |  |
|  | 上傳前次的 Meeting Minutes | | | 吳佳倫 | | 4/8 | | **Closed 4/1** |  |
|  | WBS—分析、設計階段認領 | | | 全員 | | 4/7 | | **Closed** |  |
|  | 設定 Github key, 並確認成功上傳至少一次 | | | 全員 | | 4/8 | | **Closed** | 奕軻 review |
|  | Homework6 | | | 吳佳倫 | | 4/8 | | **Closed 4/08** |  |
|  | Check all Commit | | | 黃奕軻 | | 4/8 | | **Closed 4/08** |  |
|  | Review System Architecture | | | 全員 | | 4/14 | | **Closed 4/14** | 映孜review |
|  | Code Survey | | | 全員 | | 4/14 | | **Closed 4/14** |  |
|  | Terminology and Naming | | | 呂俊宏 | | 4/14 | | **Closed 4/14** |  |
|  | Homework 7-1 | | | 蔡宗翰 | | 4/15 | | **Closed 4/15** |  |
|  | Homework 7-2 | | | 呂俊宏 | | 4/15 | | **Closed 4/15** |  |
|  | Homework 8-1 | | | 林映孜 | | 4/21 | | **Closed 4/21** |  |
|  | Homework 8-2 | | | 劉宗瑋 | | 4/21 | | **Closed 4/21** |  |
|  | Homework 9-1 | | | 范哲誠 | | 4/28 | | **Closed 4/28** |  |
|  | Homework 9-2 | | | 廖尉棠 | | 4/28 | | **Closed 4/28** |  |
|  | User requirement | | | 全體 | | 4/28 | | **Closed 4/28** |  |
|  | System requirement | | | 全體 | | 5/4 | | **Closed 5/5** |  |
|  | Interface requirement | | | 全體 | | 5/5 | | **Closed 5/5** |  |
| 1. r | Homework 10 | | | 吳佳倫 | | 5/6 | | **Closed 5/5** |  |
|  | Refine System Architecture | | | 全體 | | 5/13 | | **Closed 5/12** |  |
|  | Presentation of Requirements & Architecture | | | 蔡宗翰 | | 5/6 | | **Closed 5/6** |  |
|  | Modifying requirement | | | 全體 | | 5/12 | | **Closed 5/12** |  |
|  | Homework 11 | | | 黃奕軻 | | 5/13 | | **Closed 5/12** |  |
|  | Re-assign duties for further works | | | 全體 | | 5/13 | | **Open 5/12** |  |
| 下次會議 | | | | | | | | | |
| 日期 | | | 時間 | | 地點 | | | | |
| 5/13 | | | 16:30 | | R102 | | | | |