|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| <<4/28>> 會議記錄 | | | | | | | | | |
| 會議日期 | | 2014/4/28 | | | | | | | |
| 時間 | | 12:20 – 14:20 | | | | | | | |
| 地點 | | 德田館 R440 | | | | | | | |
| 主持人 | | 蔡宗翰 | | | | | | | |
| 紀錄者 | | 黃奕軻 | | | | | | | |
| 目的 | | 討論 Homework and Project | | | | | | | |
| 參與者 | | | | | | | | | |
| 姓名 | | E-mail | | | | | 角色 | | |
| 蔡宗翰 | | b99902066@ntu.edu.tw | | | | | 組員 | | |
| 林映孜 | | d98944002@ntu.edu.tw | | | | | 組員 | | |
| 范哲誠 | | [d02922030@ntu.edu.tw](mailto:d02922030@ntu.edu.tw) | | | | | 組員 | | |
| 黃奕軻 | | [b99902032@ntu.edu.tw](mailto:b99902032@ntu.edu.tw) | | | | | 紀錄 | | |
| 劉宗瑋 | | [b99902100@ntu.edu.tw](mailto:b99902100@ntu.edu.tw) | | | | | 組員 | | |
| 廖尉棠 | | [b99902123@ntu.edu.tw](mailto:b99902123@ntu.edu.tw) | | | | | 組員 | | |
| 呂俊宏 | | [enricolu@gmail.com](mailto:enricolu@gmail.com) | | | | | 組員 | | |
| 吳佳倫 | | [bingo4508@gmail.com](mailto:bingo4508@gmail.com) | | | | | 組員 | | |
| 會議議程 | | | | | | | | | |
| 1. Homework discussion. | | | | | | | | | |
| 會議討論議題 | | | | | | | | | |
| 1. 作業討論   9-2  Direct Code from last week (one writes code, other observes.)  D:\102-2\SOFTWARE Engineering Design\project_temp\NTU Coffee Shop (code directly).png    The 9-2 requirements doesn’t mention about whether we should keep list of client. Therefore, when client needs to get summation from order list, we let each list of beverage and condiment be string array, whose elements can be match to one specific cost respectively, and then system summed them to a float result.  The order( ) operation just checks whether the arguments are valid to be ordered.    9-1  Follow the discussion on 4/27, we identify some problems of initial design   1. Missing multiplicity of scrollbars. 2. Whether scrollbar should show on the screen. 3. Whether scrollbar, black-border should be concrete class.     Then we refactoring it final result: | | | | | | | | | |
| Action Item後續處理項目 | | | | | | | | | |
| 編號 | 處理動作 | | | 負責人員 | | 處理期限 | | 狀態 | 備註 |
|  | WBS draft | | | 黃奕軻 | | 4/1 | | **Closed 4/1** | 蔡宗翰 review |
|  | 提供Github public key | | | 全員 | | 4/1 | | **Closed 4/1** |  |
|  | 新版WBS | | | Eric | | 4/4 | | **Closed** |  |
|  | 加入Implementation的詳細內容 | | | 全員 | | 4/7 | | **Suspended** | On google doc |
|  | 繪製High Level Architecture | | | Eric | | 4/8 | | **Suspended** |  |
|  | 上傳前次的 Meeting Minutes | | | 吳佳倫 | | 4/8 | | **Closed 4/1** |  |
|  | WBS—分析、設計階段認領 | | | 全員 | | 4/7 | | **Closed** |  |
|  | 設定 Github key, 並確認成功上傳至少一次 | | | 全員 | | 4/8 | | **Closed** | 奕軻 review |
|  | Homework6 | | | 吳佳倫 | | 4/8 | | **Closed 4/08** |  |
|  | Check all Commit | | | 黃奕軻 | | 4/8 | | **Closed 4/08** |  |
|  | Review System Architecture | | | 全員 | | 4/14 | | **Closed 4/14** | 映孜review |
|  | Code Survey | | | 全員 | | 4/14 | | **Closed 4/14** |  |
|  | Terminology and Naming | | | 呂俊宏 | | 4/14 | | **Closed 4/14** |  |
|  | Homework 7-1 | | | 蔡宗翰 | | 4/15 | | **Closed 4/15** |  |
|  | Homework 7-2 | | | 呂俊宏 | | 4/15 | | **Closed 4/15** |  |
|  | Homework 8-1 | | | 林映孜 | | 4/21 | | **Closed 4/21** |  |
|  | Homework 8-2 | | | 劉宗瑋 | | 4/21 | | **Closed 4/21** |  |
|  | Homework 9-1 | | | 范哲誠 | | 4/28 | | **Closed 4/28** |  |
|  | Homework 9-2 | | | 廖尉棠 | | 4/28 | | **Closed 4/28** |  |
|  | 看code: import怎麼到Graph | | | 蔡宗翰、廖尉棠 | | 4/25 | | **Closed 4/25** |  |
|  | 看code: layout如何使用metrics | | | 吳佳倫、林映孜 | | 4/25 | | **Closed 4/25** |  |
|  | Requirement 初提 | | | 全體 | | 4/25 | | **Closed 4/25** |  |
|  | User requirement | | | 全體 | | 4/28 | | **Closed 4/28** |  |
|  | System requirement | | | 全體 | | 5/4 | | **Ongoing** |  |
|  | Interface requirement | | | 全體 | | 5/5 | | **Open** |  |
| 下次會議 | | | | | | | | | |
| 日期 | | | 時間 | | 地點 | | | | |
| 5/5 | | | 12:20 | |  | | | | |