|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| <<5/13>> 會議記錄 | | | | | | | | | |
| 會議日期 | | 2014/5/13 | | | | | | | |
| 時間 | | 2014/5/13, 16:20~19:05 | | | | | | | |
| 地點 | | R106 | | | | | | | |
| 主持人 | | 劉宗瑋 | | | | | | | |
| 記錄者 | | 蔡宗翰 | | | | | | | |
| 目的 | | 討論 architecture and interface | | | | | | | |
| 參與者 | | | | | | | | | |
| 姓名 | | E-mail | | | | | 角色 | | |
| 蔡宗翰 | | b99902066@ntu.edu.tw | | | | | 記錄 | | |
| 林映孜 | | d98944002@ntu.edu.tw | | | | | 組員 | | |
| 范哲誠 | | d02922030@ntu.edu.tw | | | | | 組員 | | |
| 黃奕軻 | | b99902032@ntu.edu.tw | | | | | 組員 | | |
| 劉宗瑋 | | b99902100@ntu.edu.tw | | | | | 組員 | | |
| 呂俊宏 | | enricolu@gmail.com | | | | | 組員 | | |
| 吳佳倫 | | bingo4508@gmail.com | | | | | 組員 | | |
| 會議議程 | | | | | | | | | |
| 1. Discuss project – architecture and requirements (16:20~19:05) | | | | | | | | | |
| 會議討論議題 | | | | | | | | | |
| 1. Original Structure   https://raw.githubusercontent.com/2014-sed-team3/term-project/master/project/architecture/architecture512.png   1. Discussion: 2. 觸發活動的是Importer or Data Base？    * 都可以，使用者可以自己透過UI來控制 3. Graph 跟 Metric 系統要整合？    * Graph的功能分給 Database 跟 Metric, 從系統降級為Database 中的 public class (所有程式可以去看它) 4. UI 可以控制絕大部分的系統 (原Architecture圖沒有連接這個) 5. Data Base Requirement 討論    * R2.4, R2.6 要過濾兩次嗎？      + 是的，R2.4 ( Filter rows by derived restriction)之後，R2.6 Convert selected data to "Graph" structure 才會發生 6. 新版 Architecture      1. 畫 class diagram / 設計UI 分工：   Importer – 哲誠  GraphStorageManagement – 奕軻、佳倫  Metric – 宗瑋  Layout – 林映孜  UI – Eric   1. 整合   Architecture – 宗翰 | | | | | | | | | |
| Action Item後續處理項目 | | | | | | | | | |
| 編號 | 處理動作 | | | 負責人員 | | 處理期限 | | 狀態 | 備註 |
|  | WBS draft | | | 黃奕軻 | | 4/1 | | **Closed 4/1** | 蔡宗翰 review |
|  | 提供Github public key | | | 全員 | | 4/1 | | **Closed 4/1** |  |
|  | 新版WBS | | | Eric | | 4/4 | | **Closed** |  |
|  | 加入Implementation的詳細內容 | | | 全員 | | 4/7 | | **Closed** | On google doc |
|  | 繪製High Level Architecture | | | Eric | | 4/8 | | **Closed** |  |
|  | 上傳前次的 Meeting Minutes | | | 吳佳倫 | | 4/8 | | **Closed 4/1** |  |
|  | WBS—分析、設計階段認領 | | | 全員 | | 4/7 | | **Closed** |  |
|  | 設定 Github key, 並確認成功上傳至少一次 | | | 全員 | | 4/8 | | **Closed** | 奕軻 review |
|  | Homework6 | | | 吳佳倫 | | 4/8 | | **Closed 4/08** |  |
|  | Check all Commit | | | 黃奕軻 | | 4/8 | | **Closed 4/08** |  |
|  | Review System Architecture | | | 全員 | | 4/14 | | **Closed 4/14** | 映孜review |
|  | Code Survey | | | 全員 | | 4/14 | | **Closed 4/14** |  |
|  | Terminology and Naming | | | 呂俊宏 | | 4/14 | | **Closed 4/14** |  |
|  | Homework 7-1 | | | 蔡宗翰 | | 4/15 | | **Closed 4/15** |  |
|  | Homework 7-2 | | | 呂俊宏 | | 4/15 | | **Closed 4/15** |  |
|  | Homework 8-1 | | | 林映孜 | | 4/21 | | **Closed 4/21** |  |
|  | Homework 8-2 | | | 劉宗瑋 | | 4/21 | | **Closed 4/21** |  |
|  | Homework 9-1 | | | 范哲誠 | | 4/28 | | **Closed 4/28** |  |
|  | Homework 9-2 | | | 廖尉棠 | | 4/28 | | **Closed 4/28** |  |
|  | User requirement | | | 全體 | | 4/28 | | **Closed 4/28** |  |
|  | System requirement | | | 全體 | | 5/4 | | **Closed 5/5** |  |
|  | Interface requirement | | | 全體 | | 5/5 | | **Closed 5/5** |  |
| 1. r | Homework 10 | | | 吳佳倫 | | 5/6 | | **Closed 5/5** |  |
|  | Refine System Architecture | | | 全體 | | 5/13 | | **Closed 5/12** |  |
|  | Presentation of Requirements & Architecture | | | 蔡宗翰 | | 5/6 | | **Closed 5/6** |  |
|  | Modifying requirement | | | 全體 | | 5/12 | | **Closed 5/12** |  |
|  | Homework 11 | | | 黃奕軻 | | 5/13 | | **Closed 5/12** |  |
|  | Re-assign duties for further works | | | 全體 | | 5/13 | | **Closed 5/13** |  |
|  | Homework 12 | | | 劉宗瑋 | | 5/12 | | **Open** |  |
|  | Class Diagram | | | 全體 | | 5/19 | | **Open** |  |
| 下次會議 | | | | | | | | | |
| 日期 | | | 時間 | | 地點 | | | | |
| 5/15 Thu. | | | 19:00 | | 未定 | | | | |