|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| <<5/27>> 會議記錄 | | | | | | | | | |
| 會議日期 | | 2014/5/27 | | | | | | | |
| 時間 | | 16:20~18:00 | | | | | | | |
| 地點 | | 德田館 R440 | | | | | | | |
| 主持人 | | Eric | | | | | | | |
| 記錄者 | | 劉宗瑋 | | | | | | | |
| 目的 | | 討論 Project | | | | | | | |
| 參與者 | | | | | | | | | |
| 姓名 | | E-mail | | | | | 角色 | | |
| 蔡宗翰 | | b99902066@ntu.edu.tw | | | | | 組長 | | |
| 林映孜 | | d98944002@ntu.edu.tw | | | | | 組員 | | |
| 范哲誠 | | d02922030@ntu.edu.tw | | | | | 組員 | | |
| 黃奕軻 | | b99902032@ntu.edu.tw | | | | | 組員 | | |
| 劉宗瑋 | | b99902100@ntu.edu.tw | | | | | 紀錄 | | |
| 呂俊宏 | | enricolu@gmail.com | | | | | 主持 | | |
| 吳佳倫 | | bingo4508@gmail.com | | | | | 組員 | | |
| 會議議程 | | | | | | | | | |
| 1. Review project 2. Discuss WBS schedule | | | | | | | | | |
| 會議討論議題 | | | | | | | | | |
| 1. Review project   We identified some works required to be finished before next meeting including redesign class diagram (with or without patterns) and refining system requirement according to current class diagram.  To make GUI implementation easier, we decided to assign works of dialog design to each member who was in charge of different system components so that our design could be more close to the flow path how clients invoke some functions of our application.   1. Discuss WBS schedule   We reviewed our WBS and found out the necessity of providing a new schedule due to the some changes on work assignment comparing with our original one and delay on our old schedule. The detailed discussion would be continued in the next meeting. | | | | | | | | | |
| Action Item後續處理項目 | | | | | | | | | |
| 編號 | 處理動作 | | | 負責人員 | | 處理期限 | | 狀態 | 備註 |
|  | WBS draft | | | 黃奕軻 | | 4/1 | | **Closed 4/1** | 蔡宗翰 review |
|  | 提供Github public key | | | 全員 | | 4/1 | | **Closed 4/1** |  |
|  | 新版WBS | | | Eric | | 4/4 | | **Closed** |  |
|  | 加入Implementation的詳細內容 | | | 全員 | | 4/7 | | **Closed** | On google doc |
|  | 繪製High Level Architecture | | | Eric | | 4/8 | | **Closed** |  |
|  | 上傳前次的 Meeting Minutes | | | 吳佳倫 | | 4/8 | | **Closed 4/1** |  |
|  | WBS—分析、設計階段認領 | | | 全員 | | 4/7 | | **Closed** |  |
|  | 設定 Github key, 並確認成功上傳至少一次 | | | 全員 | | 4/8 | | **Closed** | 奕軻 review |
|  | Homework6 | | | 吳佳倫 | | 4/8 | | **Closed 4/08** |  |
|  | Check all Commit | | | 黃奕軻 | | 4/8 | | **Closed 4/08** |  |
|  | Review System Architecture | | | 全員 | | 4/14 | | **Closed 4/14** | 映孜review |
|  | Code Survey | | | 全員 | | 4/14 | | **Closed 4/14** |  |
|  | Terminology and Naming | | | 呂俊宏 | | 4/14 | | **Closed 4/14** |  |
|  | Homework 7-1 | | | 蔡宗翰 | | 4/15 | | **Closed 4/15** |  |
|  | Homework 7-2 | | | 呂俊宏 | | 4/15 | | **Closed 4/15** |  |
|  | Homework 8-1 | | | 林映孜 | | 4/21 | | **Closed 4/21** |  |
|  | Homework 8-2 | | | 劉宗瑋 | | 4/21 | | **Closed 4/21** |  |
|  | Homework 9-1 | | | 范哲誠 | | 4/28 | | **Closed 4/28** |  |
|  | Homework 9-2 | | | 廖尉棠 | | 4/28 | | **Closed 4/28** |  |
|  | User requirement | | | 全體 | | 4/28 | | **Closed 4/28** |  |
|  | System requirement | | | 全體 | | 5/4 | | **Closed 5/5** |  |
|  | Interface requirement | | | 全體 | | 5/5 | | **Closed 5/5** |  |
| 1. r | Homework 10 | | | 吳佳倫 | | 5/6 | | **Closed 5/5** |  |
|  | Refine System Architecture | | | 全體 | | 5/13 | | **Closed 5/12** |  |
|  | Presentation of Requirements & Architecture | | | 蔡宗翰 | | 5/6 | | **Closed 5/6** |  |
|  | Modifying requirement | | | 全體 | | 5/12 | | **Closed 5/12** |  |
|  | Homework 11 | | | 黃奕軻 | | 5/13 | | **Closed 5/12** |  |
|  | Re-assign duties for further works | | | 全體 | | 5/13 | | **Closed 5/13** |  |
|  | Homework 12 | | | 劉宗瑋 | | 5/12 | | **Closed 5/19** |  |
|  | Class Diagram | | | 全體 | | 5/19 | | **Closed 5/26** |  |
|  | Homework 13 | | | 林映孜 | | 5/27 | | **Closed 5/26** |  |
|  | Implement | | | 全體 | | 6/7 | | **Open** |  |
|  | Unit-testing | | | 全體 | | 6/7 | | **Open** |  |
|  | Homework14 | | | 蔡宗翰 吳佳倫 | | 6/3 | | **Ongoing** |  |
|  | Redesign the class diagram and requirement refine | | | all | | 5/29 | | **Ongoing** |  |
|  | WBS modification | | | all | | 6/3 | | **Open** |  |
| 下次會議 | | | | | | | | | |
| 日期 | | | 時間 | | 地點 | | | | |
| 5/29 Thur. | | | 19:00 | | R440 | | | | |