| # <<5/13>> 會議記錄 |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 會議日期 |  | 2014/5/13 |  |  |  |  |  |  |  |
| 時間 |  | 2014/5/13, 16:20~19:05 |  |  |  |  |  |  |  |
| 地點 |  | R106 |  |  |  |  |  |  |  |
| 主持人 |  | 劉宗瑋 |  |  |  |  |  |  |  |
| 紀錄者 |  | 蔡宗翰 |  |  |  |  |  |  |  |
| 目的 |  | 討論 architecture and interface |  |  |  |  |  |  |  |
| 參與者 |  |  |  |  |  |  |  |  |  |
| 姓名 |  | E-mail |  |  |  |  | 角色 |  |  |
| 蔡宗翰 |  | b99902066@ntu.edu.tw |  |  |  |  | 記錄 |  |  |
| 林映孜 |  | d98944002@ntu.edu.tw |  |  |  |  | 組員 |  |  |
| 范哲誠 |  | d02922030@ntu.edu.tw |  |  |  |  | 組員 |  |  |
| 黃奕軻 |  | b99902032@ntu.edu.tw |  |  |  |  | 組員 |  |  |
| 劉宗瑋 |  | b99902100@ntu.edu.tw |  |  |  |  | 組員 |  |  |
| 呂俊宏 |  | enricolu@gmail.com |  |  |  |  | 組員 |  |  |
| 吳佳倫 |  | bingo4508@gmail.com |  |  |  |  | 組員 |  |  |
| 會議議程 |  |  |  |  |  |  |  |  |  |
| - Discuss project – architecture and requirements (16:20~19:05) |  |  |  |  |  |  |  |  |  |
| 會議討論議題 |  |  |  |  |  |  |  |  |  |
| - Original Structure - Discussion: - 觸發活動的是Importer or Data Base？ - 都可以，使用者可以自己透過UI來控制 - Graph 跟 Metric 系統要整合？ - Graph的功能分給 Database 跟 Metric, 從系統降級為Database 中的 public class (所有程式可以去看它) - UI 可以控制絕大部分的系統 (原Architecture圖沒有連接這個) - Data Base Requirement 討論 - R2.4, R2.6 要過濾兩次嗎？ - 是的，R2.4 ( Filter rows by derived restriction)之後，R2.6 Convert selected data to "Graph" structure 才會發生 - 新版 Architecture - 畫 class diagram / 設計UI 分工： Importer – 哲誠 GraphStorageManagement – 奕軻、佳倫 Metric – 宗瑋 Layout – 林映孜 UI – Eric - 整合 Architecture – 宗翰 |  |  |  |  |  |  |  |  |  |
| Action Item後續處理項目 |  |  |  |  |  |  |  |  |  |
| 編號 | 處理動作 |  |  | 負責人員 |  | 處理期限 |  | 狀態 | 備註 |
|  | WBS draft |  |  | 黃奕軻 |  | 4/1 |  | Closed 4/1 | 蔡宗翰 review |
|  | 提供Github public key |  |  | 全員 |  | 4/1 |  | Closed 4/1 |  |
|  | 新版WBS |  |  | Eric |  | 4/4 |  | Closed |  |
|  | 加入Implementation的詳細內容 |  |  | 全員 |  | 4/7 |  | Closed | On google doc |
|  | 繪製High Level Architecture |  |  | Eric |  | 4/8 |  | Closed |  |
|  | 上傳前次的 Meeting Minutes |  |  | 吳佳倫 |  | 4/8 |  | Closed 4/1 |  |
|  | WBS—分析、設計階段認領 |  |  | 全員 |  | 4/7 |  | Closed |  |
|  | 設定 Github key, 並確認成功上傳至少一次 |  |  | 全員 |  | 4/8 |  | Closed | 奕軻 review |
|  | Homework6 |  |  | 吳佳倫 |  | 4/8 |  | Closed 4/08 |  |
|  | Check all Commit |  |  | 黃奕軻 |  | 4/8 |  | Closed 4/08 |  |
|  | Review System Architecture |  |  | 全員 |  | 4/14 |  | Closed 4/14 | 映孜review |
|  | Code Survey |  |  | 全員 |  | 4/14 |  | Closed 4/14 |  |
|  | Terminology and Naming |  |  | 呂俊宏 |  | 4/14 |  | Closed 4/14 |  |
|  | Homework 7-1 |  |  | 蔡宗翰 |  | 4/15 |  | Closed 4/15 |  |
|  | Homework 7-2 |  |  | 呂俊宏 |  | 4/15 |  | Closed 4/15 |  |
|  | Homework 8-1 |  |  | 林映孜 |  | 4/21 |  | Closed 4/21 |  |
|  | Homework 8-2 |  |  | 劉宗瑋 |  | 4/21 |  | Closed 4/21 |  |
|  | Homework 9-1 |  |  | 范哲誠 |  | 4/28 |  | Closed 4/28 |  |
|  | Homework 9-2 |  |  | 廖尉棠 |  | 4/28 |  | Closed 4/28 |  |
|  | User requirement |  |  | 全體 |  | 4/28 |  | Closed 4/28 |  |
|  | System requirement |  |  | 全體 |  | 5/4 |  | Closed 5/5 |  |
|  | Interface requirement |  |  | 全體 |  | 5/5 |  | Closed 5/5 |  |
| - r | Homework 10 |  |  | 吳佳倫 |  | 5/6 |  | Closed 5/5 |  |
|  | Refine System Architecture |  |  | 全體 |  | 5/13 |  | Closed 5/12 |  |
|  | Presentation of Requirements & Architecture |  |  | 蔡宗翰 |  | 5/6 |  | Closed 5/6 |  |
|  | Modifying requirement |  |  | 全體 |  | 5/12 |  | Closed 5/12 |  |
|  | Homework 11 |  |  | 黃奕軻 |  | 5/13 |  | Closed 5/12 |  |
|  | Re-assign duties for further works |  |  | 全體 |  | 5/13 |  | Closed 5/13 |  |
|  | Homework 12 |  |  | 劉宗瑋 |  | 5/12 |  | Open |  |
|  | Class Diagram |  |  | 全體 |  | 5/19 |  | Open |  |
| 下次會議 |  |  |  |  |  |  |  |  |  |
| 日期 |  |  | 時間 |  | 地點 |  |  |  |  |
| 5/15 Thu. |  |  | 19:00 |  | 未定 |  |  |  |  |